# CSIS 2430 — Project 1: Set Operations Plan

## 1) Project Information

Course / Term: CSIS 2430 Spring 2026

Project: Project 1 (Team)

Team Name: Team 6

Start Date: 2026-02-15

Due Date: 2026-03-01

Checkpoint Date (mid-project): 2026-02-22

2) Team & Roles (assigned for this project)

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Christian Miller | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Evenings except Sunday, Thursday, and Friday. |
| Ethan J. Hadley | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Any day except Tuesday-Thursday. |
| Christopher Reynolds | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Weekends. Monday-Friday most mornings before 12:00 PM, most evenings except Tuesdays after 6:30 PM. |
| Theodore Tran | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. | Monday through Friday from 10:00 AM-1:00 PM and 4:00 PM-6:00 PM. Saturdays from 10:00 AM-12:00 PM & 3:00 PM-6:00 PM. Can be flexible if notified ahead of time. |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL: https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations

Instructor invited as viewer by checkpoint?: Yes — Public Viewing Access

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repository Set Up | 2026-02-15 | Ethan | Repo created | D | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations |
| Part 1 Core Implementation | 2026-02-22 | Christian | Features for Part 1 implemented | D | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/9ac43c176d1ed03f99457a42be6f4f072a72dda1 |
| Verification test draft + repository structure | 2026-02-22 | Ethan, Christopher | Repository contains required files, including verification test file | D | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/f50ca38e5799f0296d869a234ba6a55c15167e4b |
| Checkpoint package: update plan + docs + invite verification | 2026-02-22 | Team | Ensure repository structure is complete, project plan written, checkpoint submitted | D | docs/proj_1_plan.docx |
| Part 2 Core Implementation | 2026-02-27 | Christian | Features for Part 2 implemented | D | Branch: main, operations.py |
| Verification tests completed | 2026-02-28 | Ethan, Christopher | Tests properly verify Part 1 and Part 2 Core Implementation functionality | D | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/5c8150523fed457b5efe1f322390d9a38924f9e5 |
| Submit completed project | 2026-03-01 | Team | All required deliverables have been made and organized, project submitted on Canvas | D | docs/proj_1_plan.docx |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Pseudocode | Christopher | 2026-02-22 | D | docs/proj_1_pseudocode.md |  |
| 2 | UML Diagram | Theodore | 2026-02-22 | D | docs/proj_1_UML | Waiting for unit tests to be completed |
| 3 | Part 1 Verification | Christopher | 2026-03-01 | D | Branch: main, operationTests.py |  |
| 4 | Part 2 Core Implementation | Christian | 2026-03-01 | D | Branch: main, operations.py |  |
| 5 | Part 2 Verification | Christopher | 2026-03-01 | D | Branch: main, operationTests.py |  |
| 6 | Verify average cases for all parts | Ethan, Christopher | 2026-03-01 | D | Branch: main, operationTests.py | Final pass |
| 7 | Verify edge cases for all parts | Ethan, Christopher | 2026-03-01 | D | Branch: main, operationTests.py | Final pass |
| 8 | Update ReadMe & Contributions | Theodore | 2026-03-01 | D | Branch: main, README.md, CONTRIBUTIONS.md | Waiting for project completion to update CONTRIBUTIONS.md |
| 9 | Draft video script | Theodore | 2026-02-26 | D | None | No script was needed. |
| 10 | Draft Report | Theodore | 2026-03-01 | IP | cs2430_team-6_p1_Report.pdf (not included in ZIP folder) | Before Submission, waiting for implementation and verification. |
| 11 | Record Video | Team | 2026-03-01 | D | cs2430_team-6_p1_screencast.mp4 (not included in ZIP folder) | Before Submission |
| 12 | Final polish | Team | 2026-03-01 | D | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/d800d4cfd70c8c2c7bbd95e53f909691e10aa335 | Before Submission |

## 6) Verification Plan

- Correctness checks / tests to run

  - Unit tests for core functions

  - Negative tests: invalid inputs produce clear error messages

- Edge cases to verify

  - Empty/near-empty input (minimum size).

  - Maximum size input within assignment constraints.

  - Duplicate or conflicting entries.

- Expected vs. actual outputs

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |
| Not knowing Python syntax | Low/Med | Skim W3Schools and Python-to-Java video. | Theodore | Done |
| Not knowing what “user queries” and “natural language” referred to in the project instructions. | Med | Unsure (the team could not find proper information about these concepts in the course materials). Further clarification is needed. | Team | Mitigated |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-02-15 | Repository created; baseline README. | None. | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/1ef2f2cffe0a93e0efd72a47229fc8a08d3ad1c5 |
| 2026-02-21 | Part 1 core implementation drafted, unit tests drafted. | Project instructions clarification. | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/9ac43c176d1ed03f99457a42be6f4f072a72dda1, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/f50ca38e5799f0296d869a234ba6a55c15167e4b |
| 2026-02-22 | Pseudocode drafted, UML diagram drafted, repository structure completed, checkpoint package submitted. | None. | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/a495e511d2f2b8f173320e13c0d8395070437854, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/994b36de685313e1883438eb20da19847fa58916, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/c0e8127d1aed5081294fe1c33116ccbe53582e9b |
| 2026-02-26 | README drafted. | None. | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/3ba094be5d4e2f3839f9c2553fceeeb96447eede |
| 2026-02-27 | Core Implementation completed, formatted CONTRIBUTIONS.md. | Needed clarification on the formatting of CONTRIBUTIONS.md | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/583fcdf777d57863f3c1a07116a6a3c4e74ee073, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/2f98491e073c042915c35c71430066d5077ffff2 |
| 2026-02-28 | Verification tests completed, CONTRIBUTIONS.md drafted. |  | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/8e99724b77431a41b4c2bd7c792c4df2d56793f8, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/603d46a415899c817f5948f782f8b9b4b481c9fb |
| 2026-03-01 | UML diagram & Project Plan updated, polished code files, recorded screencast video, CONTRIBUTIONS.md signed, Team Report completed. |  | https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/799afc6299397f53bb1aae16acf3354b406fee67, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/0faca44f5df77da0ba38fc032e8b7e97ff1c393a, https://github.com/Ethanscharlie/Programming-Project-1-Set-Operations/commits/b6cfe4d0291f7d1b3a431d8ef6e73768eebd05f5, cs2430_team-6_p1_Screencast.mp4 (not included in ZIP folder), cs2430_team-6_p1_Report.pdf (not included in ZIP folder) |